# View Planning Log

Development Steps (Agreed Order)

| Step | Work Item | Status |
| --- | --- | --- |
| 0✅ | Password show/hide toggle on login page | Complete |
| 1✅ | Write updated Terms of Service content (additions to existing) | Complete |
| 2 | Set up Vercel account, connect repo, configure domain & DNS | Not started |
| 3 | Set up Stripe account, create products/prices, configure Customer Portal & webhooks | Not started |
| 4 | Plan database schema changes (new subscription tracking fields, platformSettings additions) | Not started |
| 5 | Plan Stripe integration code (webhooks, Customer Portal launch, annual checkout checkbox) | Not started |
| 6 | Plan feature gating and archival logic (app-side enforcement) | Not started |
| 7 | Plan Super Admin visibility and override screens | Not started |
| 8 | Plan SES notification email templates | Not started |
| 9 | Finalise onboarding checklist steps and plan-tier rules | Not started |
| 10 | Build welcome email template + in-app onboarding checklist widget | Not started |